Framework B — Soul Word Analysis Programme

Session Log

25 March 2026  |  Claude Sonnet 4.6

# 1. Session Scope

This session continued the Framework B word analysis production pipeline. The governing instruction was Session B v4.0. Work covered pre-analysis patching, full verse reading, and Session B v4.0 analysis for two new registries, plus a Phase 1 supplement for the pray registry.

# 2. Work Completed This Session

## 2.1  WA-043 Desire (Registry 43)

Source file: desire_43_full_20260325.json  |  Exported: 05:55:20Z

Verses read: 1,717 across 56 active terms — largest registry in the programme to date.

Patch applied: PATCH-20260325-043-PREANALYSIS-V1 (16 operations). Key action: restored five cha.mad family terms (H2530A/B, H2531, H2532A, H4261) from incorrect delete status — their delete notes read 'Bleed: desire registry (reg 43)' which was circular since they ARE in registry 43. Exo 20:17 (10th commandment coveting verb) was among the restored terms.

Seven None-status terms extracted including H2836A cha.shaq (divine desire for Israel, Deu 7:7).

Dual anchor confirmed: Luk 22:15 (divine intensified desire — double epithumia form) + Gal 5:16 (two-forms structure: flesh vs Spirit desire).

Compliance: 31/31. Phase 2 flags: 5. Output files: WA-043-desire-analysis-20260325.md, PATCH-20260325-043-PREANALYSIS-V1.json.

## 2.2  WA-212 Pray (Registry 212) — New Registry

This registry was created at Leroux's direction during the session. Framing: 'my spirit communicating with God's Spirit.'

First export: pray_212_full_20260325.json (11:07:52Z) — 106 terms, 3,324 verses, no terms extracted.

Patch applied: PATCH-20260325-212-PREANALYSIS-V1 (28 operations). Extracted 21 terms + 2 extracted_thin. Rescued three candidate_delete terms (G1189 deomai, G2172 euchomai, H6739 tse.la Aramaic). Bulk-deleted extensive bleed vocabulary (da.var word family, sickness vocabulary, etc.).

Anchor set: Rom 8:26-27 (provisional).

Phase 1 supplement required: G1793 entugchanō, G1783 enteuxis, G1100 glōssa, G1100 sha.char — all absent from first export.

Second export: pray_212_full_20260325.json (11:24:40Z) — patch applied, 575 verses across 23 active terms.

Session B v4.0 analysis written on 575 verses. Anchor Rom 8:26-27 confirmed.

Third export (11:45:05Z): Phase 1 supplement added — G1793 (5v), G1783 (2v), G1100 (46v), H7836 (12v). 110 terms, 3,389 verses.

Supplementary analysis written on 65 additional verses. PH2-212-002 resolved.

Compliance: 31/31 (primary) + supplement. Phase 2 flags: 11 total. Output files: WA-212-pray-analysis-20260325.md, WA-212-pray-supplement-20260325.md, PATCH-20260325-212-PREANALYSIS-V1.json.

# 3. Output Files Produced

| File | Registry | Type |
| --- | --- | --- |
| WA-043-desire-analysis-20260325.md | 043 | Session B v4.0 analysis |
| PATCH-20260325-043-PREANALYSIS-V1.json | 043 | Pre-analysis patch (16 ops) |
| WA-212-pray-analysis-20260325.md | 212 | Session B v4.0 analysis |
| WA-212-pray-supplement-20260325.md | 212 | Supplement — 4 new terms |
| PATCH-20260325-212-PREANALYSIS-V1.json | 212 | Pre-analysis patch (28 ops) |

# 4. Programme Status — Session B v4.0

## 4.1  Session B v4.0 Complete (confirmed)

| Registry | Word | Anchor Verse |
| --- | --- | --- |
| 004 | Anger | — |
| 043 | Desire | Luk 22:15; Gal 5:16 |
| 061 | Fear | — |
| 071 | Grief | 2Co 7:10 |
| 103 | Love | — |
| 146 | Shame | Heb 12:2 |
| 182 | Soul | — |
| 183 | Heart | — |
| 184 | Spirit | Eze 36:27 |
| 212 | Pray | Rom 8:26-27 |

Note: Registries 004, 061, 103, 182, 183 anchor verses not recorded in this session — to be confirmed from their source files.

## 4.2  Session B Outstanding (Session A done but not v4.0 Session B)

| Registry | Word | Notes |
| --- | --- | --- |
| 007 | Anxiety | Session A done; JSON available |
| 026 | Conscience | Session A done; JSON available |
| 056 | Envy | Session A done; JSON available |
| 073 | Guilt | Earlier Session B under old instruction — needs v4.0 redo |
| 078 | Hope | Session A done; JSON available |
| 080 | Humility | Earlier Session B under old instruction — needs v4.0 redo |
| 097 | Joy | Session A done; JSON available |
| 116 | Patience | Earlier Session B under old instruction — needs v4.0 redo |
| 117 | Peace | Session A done; JSON available |
| 135 | Repentance | Session A done; JSON available |

# 5. Pending Claude Code Actions

| Priority | Action | Registry |
| --- | --- | --- |
| HIGH | Apply PATCH-20260325-043-PREANALYSIS-V1.json — restore 5 cha.mad terms, extract 7 None-status | 043 |
| HIGH | Apply PATCH-20260325-212-PREANALYSIS-V1.json — 28 operations including CRL additions | 212 |
| HIGH | Fix occ=0 for G1793, G1783, G1100, H7836 (DB insertion issue) | 212 |
| MEDIUM | pa.ga (H6293) manual sense-tagging — 3 senses in 43 verses (PH2-212-001) | 212 |
| MEDIUM | G1100 glōssa primary/bleed sub-set tagging (PH2-212-008) | 212 |
| MEDIUM | H7836 sha.char primary/bleed sub-set tagging (PH2-212-009) | 212 |
| MEDIUM | Apply all outstanding patches from earlier in March (soul, love, anger, heart, spirit, grief, shame) | various |

# 6. Methodological Note

Leroux noted a concern that the analysis was leaning toward integration analysis ahead of its proper stage. The Session B instruction is word-and-verse-first; Session D cross-registry synthesis is the correct location for integration observations. This discipline is to be maintained strictly in all subsequent sessions.

All Session B analyses produced in earlier chats under instruction versions prior to v4.0 are not counted as programme-valid. The catch-up plan is to run those registries through the full pipeline under the current v4.0 instruction.

# 7. Next Session Plan

Priority: Session B v4.0 catch-up for the outstanding backlog, in order of cross-registry density.

| Suggested order | Registry | Word | Rationale |
| --- | --- | --- | --- |
| 1 | 078 | Hope | Most cited in completed analyses (grief, peace, pray, spirit) |
| 2 | 135 | Repentance | Cited in grief, shame, desire |
| 3 | 026 | Conscience | Cited in shame, pray |
| 4 | 097 | Joy | Positive affective cluster entirely absent |
| 5 | 080 | Humility | Cited in pray, heart; v4.0 redo |

Each word: attach Session B v4.0 instruction + word JSON only. No integration analysis in Session B.

Session closed 25 March 2026  |  Framework B Soul Word Analysis Programme